BidIntell: From Beta → $100M

Execution Plan with Timelines & Metrics

PHASE 0 — BETA TRUTH VALIDATION

Timeline: Week 0–4 (starting now)

Objective

Validate that BidIntell matches how estimators actually think
Not growth. Not revenue. Truth alignment.

What You’re Doing (Founder Behavior)

- Personally observe beta users (screen shares, calls, async feedback)

- Watch where they hesitate, not what they praise

- Resist adding features

- Take notes on language, not requests

Core Questions You Must Answer

- Do users argue with the BidIndex Score — and still trust it?

- Do they explain why they disagree?

- Do they complete outcome tracking without being chased?

- Do they say:

“This feels like how I already decide — just faster.”

If the answer to any of those is “no,” do not proceed.

Crutch Metrics (Non-Negotiable)

These are go / no-go gates.

| Metric | Target |
| --- | --- |
| Onboarding completion | ≥80% |
| First bid analyzed within 48 hrs | ≥70% |
| Manual override response rate | ≥90% |
| Override notes filled (when disagreeing) | ≥50% |
| Outcome recorded within 45 days | ≥70% |
| User says score “makes sense” | ≥7/10 users |

⚠️ If these don’t hit → fix product, not messaging.

Output of Phase 0

- Language that resonates

- Score calibration tweaks

- Confirmation this is decision software, not “AI tool”

PHASE 1 — PMF & DATA INTEGRITY

Timeline: Months 1–12

Objective

Become indispensable to a small, precise ICP
This is where the data moat is born.

Scope Control (Critical)

- 1–2 trades

- 1–2 building types

- 2–3 metros max

- No GC monetization

- No paid ads

You are optimizing signal quality, not reach.

What You’re Building

- Stable scoring

- GC normalization

- Outcome discipline

- Personal intelligence views

- Decline reasons + confidence weighting

Founder Focus

- Weekly review of:

  - Decline reasons

  - Override direction trends

  - Outcome confidence distributions

- Personally talk to:

  - Power users

  - Skeptics

- Kill features that don’t create aggregatable data

Crutch Metrics (These Define PMF)

| Metric | Target |
| --- | --- |
| Weekly active estimators | ≥60% of paid users |
| Bids analyzed per user / month | ≥6 |
| Outcome confidence ≥4 | ≥50% of outcomes |
| “Would be painful to lose” | ≥40% |
| Churn (monthly) | <3% |
| Users recording declines | ≥80% |

If users don’t record declines, you don’t have intelligence.

Output of Phase 1

- Clean, trusted decision dataset

- Repeat usage

- Early willingness to pay ($99–$129/mo)

- Clear narrative: “BidIntell saves us from bad bids”

PHASE 2 — DATA DENSITY & AUTOMATION

Timeline: Months 12–24

Objective

Increase data per customer without increasing effort

This phase is about efficiency of insight capture.

What You Add

- Automated follow-ups (only to capture outcomes)

- Responsiveness tracking

- Better outcome resolution

- Early personal benchmarking

Founder Focus

- Watch:

  - Did automation increase outcome capture?

  - Did it improve confidence scores?

- Watch negative reactions closely

- Keep subs first — always

Crutch Metrics

| Metric | Target |
| --- | --- |
| Outcome capture rate | ≥85% |
| Avg bids/user/month | ≥8 |
| GC responsiveness recorded | ≥75% of bids |
| Confidence ≥4 outcomes | ≥60% |
| Net revenue retention | ≥110% |
| Time-to-outcome | Decreasing |

If automation doesn’t improve data quality, roll it back.

Output of Phase 2

- Dense decision graph

- Behavioral GC intelligence

- Clear proof that data compounds over time

PHASE 3 — MARKET INTELLIGENCE EMERGENCE

Timeline: Months 24–36

Objective

Explain the market, not just the user

This is where the Bid Market Index and Capacity Pressure Index emerge.

What You Build

- Bid Market Index (participation pressure)

- Capacity Pressure Index (trade availability)

- Monthly workload pulse (opt-in)

- Aggregated intelligence views (subs see first)

Founder Focus

- Extreme caution on trust

- Validate insights internally before selling externally

- Let subs see themselves in the data

Crutch Metrics

| Metric | Target |
| --- | --- |
| Monthly capacity pulse response | ≥60% |
| Correlation: capacity → declines | Strong |
| Index accuracy (qualitative) | “Feels right” |
| Users referencing indices unprompted | Yes |
| Churn post-intelligence launch | Flat or down |

If subs distrust this layer → stop.

Output of Phase 3

- Unique market signals

- Non-replicable dataset

- Clear strategic value beyond SaaS

PHASE 4 — STRATEGIC INFRASTRUCTURE

Timeline: Months 36–48

Objective

Make BidIntell unavoidable to the ecosystem

This is where $100M becomes possible.

What Changes

- Intelligence exists independent of UI

- Aggregated indices become licensable

- Conversations shift from “software” to “signals”

What You Do NOT Do

- No naming individual subs

- No GC targeting tools

- No marketplaces

Crutch Metrics (Exit Readiness Signals)

| Metric | Target |
| --- | --- |
| Paying subs | 3,000–5,000 |
| ARR | $8–12M |
| Gross margin | >80% |
| Data completeness | High & consistent |
| Strategic inbound | Yes (platforms) |
| “Only source” narrative | Credible |

Output of Phase 4

- Multiple strategic buyers

- Valuation driven by data + inevitability

- $100M+ outcome possible

The One Metric That Matters Across ALL Phases

If you track nothing else, track this:

Data Density per User Over Time

If each user:

- Analyzes more bids

- Records more outcomes

- Provides higher confidence data

- Trusts the system more each quarter

You are on the $100M path.

Final Founder Reminder

Most founders chase growth.

You must chase:

Truth, trust, and time-series data

Do that, and the exit takes care of itself.